RESTAURANT MANAGEMENT SYSTEM

Retrospective findings

SPRINT 1(1st week)

What went well?

In this sprint we analyzed the project and team coordination, support with respect to time went well. Also, we were able to easily understand the project clearly.

What could have been better?

In our project, we were not able to fulfill the type of Entity as per the product owner required. And we were lacking some technical concepts.

Things to try?

Distribution of task with all the team members with respect to their capabilities.

Issues to Escalate?

CORS error occurred due to API and MVC connectivity (i.e., API limits time).

Sprint 1 backlog

SPRINT BURNDOWN CHART

SPRINT 2 (2ND WEEK)

What went well?

The functionalities of adding the items to CART worked well. All the major assigned work to the team was completed successfully, with team coordination.

What could have been better?

We have done UI but not Responsive UI with respect to WebView.

Things to try?

Exceptional handling, Back Button on every page, Customer Name and Email in Bill.

Issues to Escalate?

Need to try out a feedback page to display after paying the bill and implement the feature that it’s completely optional.

Sprint 2 backlog

SPRINT BURNDOWN CHART

SPRINT 3(3rd week)

What went well?

Feedback and Exit button worked successfully.

What could have been better?

The alignment of UI could have been better

Things to try?

Testing and Deployment of the project.

Issues to Escalate?

Better understanding of Unit testing Skills

Sprint 3 backlog

SPRINT BURNDOWN CHART

SPRINT 4(4Th week)

What went well?

All the functionalities is working as per the client needs .

What could have been better?

The design of UI could have been responsive with respect to Mobile and Tablet devices.

Things to try?

Logger framework

Issues to Escalate?

No issues

Sprint 4 backlog

SPRINT BURNDOWN CHART

kiranmh066/Restaurant_All (github.com)

PLANNING AND DESIGN